EMBASSY OF NEPAL

Barakhamba Road, New Delhi-110001, India

QUOTATION FOR DEMOLITION WORKS

Notice Inviting Quotation

August 2018

INDEX

| SL.NO | TOPIC | PAGE NO. |
| --- | --- | --- |
| 1 | Notice inviting tender | 3 |
| 2 | Information and instructions for bidders for tendering | 4 |
| 3 | Bill of quantities | 6 |
| 4 | Quotation Drawing | 7 |

Notice Inviting Quotation

Embassy of Nepal

Barakhamba Road, New Delhi-110001, India

Embassy of Nepal in New Delhi invites Sealed quotation firms / contractors for the following work:-

NIT NO. 01/ NIT/Nepal Embassy/2018

Name of Work: Demolishing and Dismantling of existing G+1 RCC Building (Approx. Area 435 Sqm footprint), taking all necessary precautionary measure to adjacent buildings, site services and Disposal of serviceable materials & unserviceable material.

| Estimated Cost /Revenue | INR 5,00,000/-(Indian Rupee Five Lakhs only) |
| --- | --- |
| Security Deposit | INR 2,50,000/- (Indian Rupees Two Lakhs Fifty Only) |
| Time of Completion | 1Month (one Months) |
| Last Date & Time of Submission of Quotation | 10 August 2018 UPTO 1.00 PM |
| Date & Time Of Opening of quotation | 10 August 2018 AT 3.00 PM |

The Embassy retains the right to amend/modify/anual the notice, if required. For further notice and details, please visit the Website : www.in.nepalembassy.gov.np

INFORMATION AND INSTRUCTIONS FOR QUOTATION

Embassy of Nepal in New Delhi invites sealed bid from eligible firms / contractors for the following work :-

DETAILS OF WORK FOR WHICH QUOTATION HAS BEEN INVITED :

Name of Work: Demolishing and Dismantling of existing G+1 RCC Building (Approx. Area 435 Sqm footprint), taking all necessary precautionary measure to adjacent buildings, site services and Disposal of serviceable materials & unserviceable material.

GUIDELINES / INSTRUCTIONS

- The contractor shall visit the site of the proposed work, fully acquaint and familiarize himself with the conditions as they exist and the nature of the operation to be carried out under the proposed contract and made all such necessary investigation so that he shall fully understand the facilities, physical conditions and restrictions attending the work under the contract.

- The contractor shall quote a price for taking away all serviceable & unserviceable materials. Materials of salvage value such as; Steel bars from RCC, plumbing pipes, conduits, wooden doors and steel windows etc. shall be stacked on site and the quoted amount shall be paid by the contractor to the Embassy prior to carting away serviceable materials from site.

- Security Deposit – A Security deposit of INR. 2,50,000/- Indian Rs. Two Lakhs fifty thousand shall be paid by the contractor to the Embassy in form of DD / Bankers Cheque. This amount shall be returned by the embassy on successful completion of works on site within 15 days of completion of work.

- The contractor shall dismantle and remove all related underground elements such as: Old pipes, cables, foundations etc. complete.

- The Contractor shall duly cover the building with green horticultural fabric (Dust Screen) and sprinkle water on all areas to arrest spreading of dust in the air and surrounding areas prior to demolition.

- Contractor shall arrange for regular water sprinkling at least twice a day (i.e. morning and evening) for dust suppression of the site.

- The Contractor shall take all precautionary measures to prevent the wastewater during construction to accumulate anywhere. The wastewater from the project is to be disposed off in the manner that is acceptable to the Engineer -in-charge.

- TREASURE TROVE, FOSSIL ETC.: All fossils, coins, articles of value or antiquity and structures and other remains or things of geographical interest discovered on the site shall be the absolute property of the Owner and the contractor shall take reasonable precautions to prevent his workmen or any other persons from removing or damaging any such articles or things and shall immediately upon discovery thereof and before removal acquaint by OWNER/ REPRESENTATIVE with such discovery and carry out by OWNER/ REPRESENTATIVE’s directions as to the disposal of the same.

- The contractor shall provide and maintain at his own expense all lights, guards, fencing and watching when and where necessary or required for the protection and safety of all the material, equipment on the site and also the safety and convenience of those employed on the works or the public.

- If the contractor fails to complete the work and clear the site on or before the contract period, he shall without prejudice to any other right or remedy of the Owner on account of such breach, pay a compensation amount equal 10% of the value of unfinished work per week of delay subject to maximum of 10% of the total value as stipulated below as “Compensation for delay” for the period during which the said work shall remain incomplete.

- The Contractor shall keep himself fully informed of all acts and laws of the Central & State Governments, all orders, decrees of statutory bodies, tribunals having any jurisdiction or authority, which in any manner may affect those engaged or employed and anything related to carrying out the work. All the rules & regulations and bye-laws laid down by NGT / DDA / NDMC/DMRC and any other statutory bodies shall be adhered to, by the contractor, during the execution of work. The Contractor shall also adhere to all traffic restrictions notified by the local authorities.

- The Contractor shall take all necessary precautions to ensure that no damage or disruption of any kind happens to the functioning to the Underground Metro Tunnel passing through the site during the course of work.

- Water for demolition purposes, cleaning and sprinkling shall be provided by the owner at one point on site.

- Electrical power for demolition purposes shall be provided by the Owner at one point. The contractor shall make his own arrangements for further distribution to suit his requirement.

- Time Period: The works shall be completed in 60 (Sixty Days including all holidays), starting from the issue of the LOI/ work order.

BILL OF QUANTITIES

| Sl No. | Description | Unit | Quantity | Rate | Amount |
| --- | --- | --- | --- | --- | --- |
| 1 | Demolishing / Dismantling |  |  |  |  |
| 1.1 | Demolishing and dismantling of existing G+1 RCC frame Building with 435 sqm ground coverage and approx. 900 sqm built up area. Item includes taking all necessary precautionary measure to adjacent buildings, servies on site and cartage and disposal of all serviceable unserviceable material from site to authorised municipal dumping grounds. | L.S | 1 |  |  |
|  | Total Amount** |  |  |  |  |
|  | **This amount shall be paid by the contractor to the Embassy prior to carting away serviceable materials from site. |  |  |  |  |

7